ARCUS

PATH 01 / NEW TERRITORY

Final Implementation Roadmap

Professional PDF Report, One-Page Brief, Atlas Map Extraction and Supporting Exports

Objective: transform the Path 01 output into a useful professional deliverable: evidence-based, visually polished, operationally actionable and exportable as a complete package.

01  FINAL PRODUCT OBJECTIVE

The Path 01 report must not be treated as a decorative output. It is the core Professional deliverable for a user who selects a province and a project context before a new intervention. The report must transform evidence into usable preliminary decisions.

Provide clear evidence: province, historical collapse precedents, dominant drivers, hazard context and source reliability.

Translate evidence into professional interpretation: what the selected province suggests for the chosen project context.

Generate operational recommendations: not design prescriptions, but clear next checks for the preliminary design and investigation phase.

Look like an official ARCUS deliverable: logo, cover, PDF-ready layout, professional typography, stable map and clean export package.

Remain legally and technically prudent: no structural safety certification, no replacement for site-specific checks, inspections or design verification.

02  RECOMMENDED EXPORT PACKAGE

ARCUS Professional should expose the PDF as the primary deliverable and all other files as supporting exports.

| Export | Purpose | Recommended use |
| --- | --- | --- |
| Full PDF Report | Main professional deliverable | Technical meetings, early design discussion, due diligence, internal documentation |
| One-Page Brief | Decision-level summary | Management review, quick meeting handout, email preview |
| Events CSV | Structured event table | Excel analysis, filtering, internal records, reproducibility |
| Sources CSV | Source traceability | Validation, evidence review, audit trail |
| GeoJSON | GIS-ready export | QGIS, GIS departments, spatial workflows, map overlays |

Platform wording: use “Download Full PDF Report”, “Download One-Page Brief”, “Export Events CSV”, “Export Sources CSV”, and “Export GeoJSON”. The PDF is the official output; CSV and GeoJSON are supporting data exports.

03  FULL PDF REPORT STRUCTURE

The current structure is strong and should be preserved, but the report must be cleaned and polished. Recommended final order:

Cover with ARCUS logo, report metadata, Path 01 and selected province.

Executive Summary with three findings and recommended use.

Selected Province and Real Atlas Map.

How to Read This Report.

Key Indicators.

Hazard Context.

Historical Evidence.

Priority Events with Map Ref.

Comparable Precedents.

Interpretation.

Project-Context Design Focus.

Decision Use.

Project-Specific Recommendations.

National Benchmark.

Data Coverage and Limitations.

Methodology Snapshot.

Score and Class Legend.

Short Source Appendix.

04  COVER AND ARCUS LOGO

The cover should communicate immediately that the PDF is an ARCUS Professional output. Add the ARCUS logo to the cover and preferably also as a small mark in the footer.

Use the actual ARCUS logo asset, preferably SVG or high-resolution PNG.

Place logo at the top-left or centered above the title, depending on the final brand direction.

Keep it clean and institutional; the logo should support authority, not dominate the page.

Add metadata: Report ID, version, analysis type, spatial level, selected province, project context, generated date, generated by.

Use a consistent title: “Territory Briefing: Torino” and subtitle: “Path 01 / New Territory / Province-Level Preliminary Screening”.

Implementation note: do not share or embed font files. Use available web/system fonts or rasterized logo assets only.

05  PDF GENERATION MUST BE CONTROLLED

The current PDF still shows browser header/footer artifacts such as date, page title and about:blank. This must be removed before considering the output final.

Avoid relying on manual browser print as the official generation flow.

Generate the PDF with Playwright or Puppeteer.

Set displayHeaderFooter: false.

Use printBackground: true.

Define A4 size and consistent margins.

Render both Full Report and One-Page Brief through the same controlled PDF engine.

Suggested Playwright/Puppeteer configuration

await page.pdf({ path: "arcus-report.pdf", format: "A4", printBackground: true, displayHeaderFooter: false, margin: { top: "14mm", right: "14mm", bottom: "14mm", left: "14mm" } });

06  REAL ATLAS MAP EXTRACTION

The map should not be reconstructed manually inside the report. The report should receive a captured image of the actual Atlas state.

Create a dedicated hidden route such as /report-map/path01?province=Torino&context=Bridge.

Render the real Leaflet/Atlas map with selected province boundary, markers, active context layers and legend.

Capture the map container as PNG using Playwright screenshot or a controlled frontend capture.

Pass the generated map image into the report as mapImage.

Remove overlapping marker labels; use clean markers and a small number of priority references instead.

Use P1, P2, P3 markers for priority events and add the same Map Ref column in the Priority Events table.

Keep the map readable: basemap, province boundary, ARCUS events, legend, north arrow, scale, and screening note.

Preferred technical flow

User selects province and project context.

Atlas applies filters and zooms to province bounds.

Atlas renders export-ready map state.

Playwright captures the map container as PNG.

Report generator embeds the PNG.

PDF generator exports final report without browser artifacts.

Suggested data contract

const reportData = { province: "Torino", region: "Piemonte", projectContext: "Bridge", spatialLevel: "Province level", mapImage: "data:image/png;base64,...", priorityEvents: [...], sources: [...] };

07  ONE-PAGE BRIEF MUST BE ONE REAL PAGE

The one-page brief is strategically useful, but it must fit on a single A4 page. It should be designed for quick review by a technical director, manager, client or meeting participant.

Keep it to one page, not 2–3 pages.

Include logo, province, project context, 4 KPIs, 3 key findings, compact map and 5 action points.

Use smaller tables or no tables; rely on cards and short bullets.

Use the same controlled PDF engine to avoid about:blank.

Do not include methodology or source appendix in the one-page brief; link to the full report and source CSV instead.

Recommended one-page layout

| Left column | Right column |
| --- | --- |
| Logo + title + report metadata | Real Atlas map |
| 4 KPI cards | Operational interpretation |
| 3 key findings | 5 follow-up actions |
| Short disclaimer | Export package reference |

08  PROJECT-CONTEXT RECOMMENDATIONS

This is the core value upgrade. The report must connect the project context selected by the user with the dominant driver detected by ARCUS.

Core logic:

Province + Project Context + Dominant Historical Driver + Hazard Layers + Comparable Precedents = Project-Specific Preliminary Design Focus

Current case: Bridge + Hydraulic

Focus on preliminary hydraulic compatibility.

Treat scour susceptibility as a primary design-screening topic.

Review foundation, pier and abutment exposure where structures interact with active watercourses.

Consider riverbed dynamics, sediment transport, debris transport and flood/debris scenarios.

Use ARCUS precedents to define the first investigation priorities before site-specific modelling.

Context matrix

| Project context | If dominant driver is Hydraulic | Recommended focus |
| --- | --- | --- |
| Bridge | Hydraulic precedents dominate | Hydraulic compatibility, scour, foundation/pier/abutment exposure, riverbed dynamics, debris transport, inspection accessibility. |
| Road crossing | Hydraulic precedents dominate | Road continuity, drainage bottlenecks, culverts, minor crossings, embankment erosion, debris blockage, alternative routes. |
| Railway crossing | Hydraulic precedents dominate | Track continuity, embankment stability, hydraulic openings, scour near supports, operational interruption consequences. |
| Urban infrastructure | Hydraulic precedents dominate | Urban drainage, underpasses, minor crossings, flood routing, dense built-up interactions, civil protection coordination. |

09  FINAL RECOMMENDATION LOGIC

The report should include Project-Specific Recommendations that are generated dynamically, not fixed text.

Example: Bridge + Hydraulic

For new bridge interventions in the selected province, prioritise preliminary hydraulic compatibility checks, including flood levels, flow concentration, debris transport and riverbed evolution.

Treat scour susceptibility as a primary design-screening topic where foundations, abutments or piers interact with active watercourses.

Compare the planned intervention with documented hydraulic or total-collapse precedents in the priority municipalities before defining investigation priorities.

Use public WMS layers and ARCUS historical precedents as first-level screening, then commission site-specific hydraulic, geotechnical and structural checks before design decisions.

Where historical precedent density is high, include inspection accessibility and monitoring feasibility in early design discussion.

Example: Road crossing + Hydraulic

For road crossing interventions, prioritise flood interruption, drainage capacity and local erosion screening.

Review culverts, minor bridges, embankments and drainage bottlenecks that may concentrate flows or debris during extreme rainfall.

Assess road continuity, accessibility and alternative routes where historical hydraulic precedents indicate possible interruption.

Use ARCUS hydraulic precedents to identify municipalities where road continuity deserves further checks.

Commission site-specific hydraulic and geotechnical checks before design decisions.

10  SUPPORTING DATA EXPORTS

The supporting files should be presented as part of the Professional package, not as hidden technical extras.

Events CSV: include all filtered ARCUS events used in the report.

Sources CSV: include source_id, event_id, title, type, role, date, URL and notes where available.

GeoJSON: include event geometry and selected attributes for GIS use.

Optional: provide both Excel-friendly semicolon CSV and standard comma CSV for interoperability.

Full source table should stay outside the main PDF unless the user explicitly wants a full appendix.

In the PDF, keep only a short source appendix with the most important institutional, scientific and representative news sources. Full sources should be exported separately.

11  VISUAL AND LAYOUT REFINEMENTS

Add ARCUS logo to cover and footer.

Remove all browser print artifacts.

Increase map size or dedicate a larger block to the Atlas extract.

Avoid overlapping map labels; use Map Ref markers instead.

Make Project-Context Design Focus visually stronger with badges or cards.

Simplify Comparable Precedents table in the PDF; keep detailed decomposition for CSV/export.

Reduce Source Appendix density and fix split headers such as “DAT E”.

Use consistent section numbering and page breaks.

Keep the report clean, institutional and readable. Do not overload the PDF with every possible field.

12  IMPLEMENTATION CHECKLIST

| Area | Action | Priority |
| --- | --- | --- |
| PDF engine | Generate reports with Playwright/Puppeteer and remove browser header/footer artifacts. | High |
| Logo | Insert real ARCUS logo in cover and small footer mark. | High |
| Province-only Path 01 | Keep Path 01 limited to province selection for now. | High |
| Map extraction | Create a report-map route and capture the actual Atlas map as PNG. | High |
| Map refs | Add P1/P2/P3 markers and Map Ref column in Priority Events. | High |
| Dynamic recommendations | Generate recommendations from projectContext + dominantDriver. | High |
| One-page brief | Compress to a true single-page A4 summary. | Medium |
| Export package | Expose PDF, one-page PDF, events CSV, sources CSV and GeoJSON clearly in the platform. | Medium |
| Appendix | Keep source appendix short in PDF and provide full CSV separately. | Medium |
| QA | Test Bridge, Road crossing, Railway crossing and Urban infrastructure cases before calling Path 01 stable. | Medium |

13  FINAL POSITIONING

Path 01 should be positioned as a province-level preliminary infrastructure intelligence briefing. It should not promise structural verification, but it should help professional users frame the right questions before design, due diligence or site-specific investigation.

Final product promise: Evidence -> Interpretation -> Project-context design focus -> Operational next steps -> Exportable professional package.